Quotation for Static Website Development

Date: 04-10-2024

Client Name: Tultop international illuminating intelligently

Project Title: Static Website Development

1. Project Overview

Develop a static website for Tultop international with the following features:

• Responsive Design (compatible with mobile and desktop)

• HTML5 and CSS3 Codebase

• Up to Number of 7 pages

• Contact Form will be non-dynamic

2. Pricing Breakdown

| Item | Quantity | Price per Unit | Total Price |
| --- | --- | --- | --- |
| Website Design & Development | 7 pages | 1000 | 7000 |
| Responsive Layout | 7 pages | 800 | 5600 |
| Testing & Quality Check | 7 pages | 200 | 1400 |

**Total Cost**: 14000/-

**Note:** Taxes and additional expenses are not included and may apply as per the project scope.

3. Project Timeline

The estimated timeline for completing the project is 12 days. Milestones and progress will be updated periodically.

• Design Phase: 4 days

• Development Phase: 6 days

• Testing & Final Review: 2 days

4. Terms & Conditions

• A 20% advance payment is required before the project commences.

• The remaining 80% will be payable upon project completion and handover.

• Additional changes or revisions outside the initial scope may incur extra charges.

• The website will be hosted in given domain after the final payment.

5. Payment Details

• Bank Account Name: Muhammed Nawaf TT

• Bank Account Number: 99980109582218

• IFSC Code: FDRL0001077

• UPI : 7560869685