Quotation for Static Website Development

Date: 04-10-2024

Client Name: Tultop international illuminating intelligently

Project Title: Static Website Development

**1. Project Overview**

Develop a static website for Tultop international with the following features:

• Responsive Design (compatible with mobile and desktop)

• HTML5 and CSS3 Codebase

• Up to Number of 7 pages

• Contact Form will be non-dynamic

**2. Pricing Breakdown**

|  |  |  |  |
| --- | --- | --- | --- |
| Item | Quantity | Price per Unit | Total Price |
| Website Design & Development | 7 pages | 1000 | 7000 |
| Responsive Layout | 7 pages | 800 | 5600 |
| Testing & Quality Check | 7 pages | 200 | 1400 |

\*\*Total Cost\*\*: 14000/-

\*\*Note:\*\* Taxes and additional expenses are not included and may apply as per the project scope.

**3. Project Timeline**

The estimated timeline for completing the project is 12 days. Milestones and progress will be updated periodically.

• Design Phase: 4 days

• Development Phase: 6 days

• Testing & Final Review: 2 days

**4. Terms & Conditions**

• A 20% advance payment is required before the project commences.

• The remaining 80% will be payable upon project completion and handover.

• Additional changes or revisions outside the initial scope may incur extra charges.

• The website will be hosted in given domain after the final payment.

**5. Payment Details**

• Bank Account Name: Muhammed Nawaf TT

• Bank Account Number: 99980109582218

• IFSC Code: FDRL0001077

• UPI : 7560869685